## Slide 1
S-100 Validation Tests sub group
13th VTC Meeting
17th June 2025

## Slide 2: Meeting protocol
Meeting participants are kindly requested to note the following meeting protocols;
Please keep your camera and microphone turned “off” if you are not talking or presenting
If you want to make an intervention, please turn your camera and microphone on and, raise your hand to indicate that you wish to speak
Don’t forget to turn your microphone “on” before speaking, and “off” when finished
Please use the “Chat” function to communicate an text information to the meeting
If you have any problems connecting using Firefox or other browser – please try using Chrome.

## Slide 3: AGENDA
Feedback from HSSC & S-100 TSM
Status on S-158:100 & S-158:98
Status of cross product validation – S-98
Outstanding issues
Next steps
  Tasks for S-100 WG10 (September)

## Slide 4: TSM
Approved Edition 1.0.0s for submission to HSSC
Discussed the issue with linking the validation clause to a document
  S-98 & potentially C-165
Discussed issues with criticality of checks and reaching consensus
Discussed how to hold the validation checks
  Relational database, potentially Infrastructure Centre task

## Slide 5: Critical check 98_7007
Increased from Classification of Error to Critical
Reason:
  significant impact it has on the usability of datasets on ECDIS for the mariner and processing power on the ECDIS
Requested by S-98/S-164 sub group
Was agreed at TSM 11 that PS owners decided criticality of checks for assigned S-158:xxx, made in consultations with affected stakeholders
Dev ID | Check ID | Classification | Check Message | Check Description | Check Solution | Standards document reference
S98_Dev7009 | 98_7007 | C | Gap in bathymetric data relative to ENC | Cells with fill values must intersect one of the following S-101 features in the largest scale ENC: (1) LandArea (2) UnsurveyedArea See Note (1) in linked table. | Amend dataset | S-98

## Slide 6: Hssc, may 2025
S-158 Validation Checks, S-158:100 & S-158:98 Approved for Edition 1.0
  List available on GitHub of checks that have been included since circulation (agreed at VTCs)
Agreed that will aim for Edition 2.0 for HSSC 19 (2027) or approve via circular letter early 2027
  Needs to be ready for approval at S-100 WG 11 (2026)
C-165 approved

## Slide 7: S-98 Edition 3.0.0
Will include:
  Phase 2 Product Specifications (list has changed)
  Outstanding corrections that are known or fed back in time to include
  New section to provide data constraints – this is a guide to data producers and can serve as a reference for validation checks
Will not include:
  Any new interoperability functionality for a navigational product on an ECDIS
Will present at S-100 WG 10 in September for approval
This is the version that will be used for Type Approval of ECDIS, it will be difficult/long to include ECDIS functionality changes after Edition 3.0

## Slide 8: S-158:100 & S-158:98 edition 2.0.0
Putting together contract request with Julia & Benjamin to cover some S-100 WG activities including Edition 2.0.0 of S-158:xxx
Outstanding work
Consistency of language
  Different writing styles
  Negative/positive writing style
Outstanding issues to be resolved
New checks identified for S-100 5.2.1 and S-98 Edition 3.0.0
  Is there a link to S-164?
  Potentially design a timeline to factor in the updating of interconnected elements
Feedback on existing checks

## Slide 9: Deliverables for S-100 WG10
Paper on possible future of S-100 Validation checks format
Produce a proposal form (similar to S-100 proposal form) for changing validation checks, to be shared with S-100 PS owners
Input to S-97 – contract being awarded
Metanorma - Not part of IHO project, do we try to switch over or leave it for now?

## Slide 10: Next steps
Review 28 open issues
Prepare papers for S-100 WG
Continue with arranging funding requests
Provide support to Phase 2 products
Monitor S-98 development

## Slide 11: Next meetings
S-100 WG 10, Indonesia – 22-26th September
Next VTC meeting:
  I am out the whole of September - ENC WG/S-101 PT and annual leave
  Need to be nearly finalised on submission by August
  Hold VTC mid/late August or hold after S-100 WG in October?

## Slide 12
Any Questions?